# OpsFlow AI — Phase 2 Implementation Plan

From a Manual CLI Agent to an Automated, Closed-Loop Remediation Platform

| Field | Detail |
| --- | --- |
| Document Owner | [Your Name], AI/ML Engineer |
| Reviewers | Engineering Manager, CTO, Platform / SRE Leads |
| Version | 1.1 — Multi-Tenant Knowledge Update |
| Date | 13 Oct 2026 |
| Status | Proposed (pending CTO approval) |
| Audience | Senior Management & Technical Leadership |
| Related Work | OpsFlow Phase 1 (10/21 steps verified) |

## 1. Executive Summary

OpsFlow AI today is a working, safety-first, single-operator CLI agent: it redacts secrets, produces an evidence-backed diagnosis, researches fixes, self-corrects through an adversarial critic, pauses for human approval on risky actions, and executes only vetted catalog commands. Phase 2 evolves it into a fully automated, event-driven, self-healing remediation platform that detects incidents on its own, diagnoses with tenant-aware + external knowledge, validates every fix in a sandbox, rolls it out via canary, and learns from outcomes — while keeping a human in the loop only where it matters.

Business impact: MTTD from ~15 min → ~0 s, MTTR from ~2 h → ~15 min, auto-resolution from 0% → ~70%, and zero production risk from bad fixes (sandbox + canary + auto-rollback).

At a glance

| Dimension | Phase 1 (Today) | Phase 2 (Target) |
| --- | --- | --- |
| Trigger | Manual (user pastes logs) | Event-driven (webhooks) |
| Knowledge | Web search only | Multi-tenant KB + live connectors + web + history |
| Execution | Dry-run mock | Sandbox validation → canary rollout |
| Approval | Terminal y/n | Slack button (durable, restart-safe) |
| State | In-memory (lost on restart) | PostgreSQL (durable) |
| Observability | Basic logs | Tracing + metrics + auto reports |
| Adaptivity | Static heuristics | Learns from fix outcomes |

## 2. Current Architecture (Phase 1 — Baseline)

OpsFlow Phase 1 is a LangGraph state machine running locally on qwen2.5:7b (Ollama). The verified pipeline:

START → intake → analyzer → researcher ⇄ critic → risk ─┬─ safe ─────→ executor → END

├─ await ─→ approval ─ y ─→ executor

│                    └ n ─→ END

└─ reject ─→ END

Verified components

| Component | File | Responsibility | Safety Property |
| --- | --- | --- | --- |
| Intake | intake.py | Regex redaction of secrets/PII before any LLM call | Defense-in-depth |
| Analyzer | analyzer.py | Pydantic-typed diagnosis + severity rubric | Structured, evidence-grounded |
| Research | web_search.py | DuckDuckGo @tool, citations | Untrusted data, never instructions |
| Critic | critic.py | Adversarial scoring, route_after_critic (accept/refine/escalate) | Self-correction with cap |
| Risk | risk.py | Catalog validation + authoritative risk | No freeform risk guessing |
| Approval | approval.py | LangGraph interrupt() + Command(resume=...) | Human-in-the-loop |
| Executor | executor.py | Catalog template → array argv (shell=False), dry-run | No raw shell |
| Catalog | remediations.yaml | Vetted actions, params, allowlists | Constrained action space |
| State | state.py | Typed shared state + reducers + audit | Append-only audit |

Verified capabilities: structured diagnosis, grounded research, self-correction loop (max 3), catalog-constrained execution, risk-based approval, append-only audit.

Known limitations (the gap Phase 2 closes)

| # | Phase 1 Limitation | Consequence | Addressed In |
| --- | --- | --- | --- |
| 1 | Manual trigger (paste logs) | Slow detection, human-dependent | Layer 1 |
| 2 | Web-only knowledge | Misses tenant runbooks / history | Layer 2 |
| 3 | MemorySaver | Approvals lost on restart | Layer 3 |
| 4 | Dry-run mock executor | No real remediation | Layer 3 |
| 5 | Terminal-only approval | Slow, single-channel | Layer 4 |
| 6 | All-or-nothing deploy | Production blast radius | Layer 5 |
| 7 | Basic logs | No tracing/metrics/reporting | Layer 6 |
| 8 | Static confidence heuristics | Doesn't improve over time | Layer 7 |

## 3. Phase 2 Vision & Goals

### 3.1 Vision

An incident is detected, diagnosed, fixed, validated, and (where safe) resolved automatically — with a full audit trail — and a human is engaged only for high-risk decisions, via the channel they already use.

### 3.2 Guiding Principles

Safety before autonomy — no action reaches production without validation; irreversible actions always require human approval.

Durability by default — every incident is a resumable, persisted workflow.

Grounded, not generated — fixes come from a vetted catalog and evidence, never freeform LLM output.

Tenant isolation — a B2B SaaS product must never mix one client's data with another's.

Observable end-to-end — every stage emits traces, metrics, and structured logs.

Learning system — outcomes feed back to improve confidence and suggestions.

### 3.3 The 7 Layers

| Layer | Name | Purpose | Primary Outcome |
| --- | --- | --- | --- |
| 1 | Intelligent Detection | Ingest + filter + dedupe alerts | Zero-touch incident creation |
| 2 | Enhanced Diagnosis | Multi-tenant + external + historical knowledge | Faster, higher-confidence diagnosis |
| 3 | Safe Execution | Durable state + sandbox + rollback | Zero production risk |
| 4 | Multi-Channel Notifications | Slack/Email/SMS + escalation | 10-second approvals |
| 5 | Canary Deployment | Progressive rollout | Zero-downtime releases |
| 6 | Observability & Analytics | Tracing, metrics, reports | Full visibility |
| 7 | Learning & Improvement | Outcome feedback | Continuously smarter agent |

### 3.4 Phase 2 Objectives (OKRs)

| Objective | Key Result | Target |
| --- | --- | --- |
| Automate detection | % incidents auto-created without human | 100% |
| Accelerate resolution | MTTR | ≤ 15 min |
| Reduce toil | % incidents auto-resolved | ≥ 70% |
| Eliminate bad-fix risk | Production incidents caused by an OpsFlow fix | 0 |
| Improve approvals | Median approval time | ≤ 10 s |
| Gain visibility | % incidents fully traced | 100% |
| Protect tenants | Cross-tenant data leakage incidents | 0 |

## 4. Detailed Implementation Plan

### Layer 1 — Intelligent Detection (Webhook + Smart Filtering)

Objective: Replace manual log pasting with an event-driven ingestion pipeline that is secure, de-duplicated, and rate-limited.

Architecture

CloudWatch / Prometheus / Grafana / Datadog

│  POST (HMAC-SHA256 signed)

▼

FastAPI  /api/v1/webhooks/alert

│

├─ 1. Verify signature (HMAC-SHA256, constant-time compare)

├─ 2. Idempotency check  → processed_alerts (unique key)

├─ 3. Normalize to internal Alert schema

├─ 4. Dedupe / merge     → same service within window

├─ 5. Rate limit         → 50 alerts/min/service

├─ 6. Severity classify  → critical | warning | info (rules + LLM)

└─ 7. Enqueue incident   → LangGraph graph.invoke (thread_id = incident_id)

Technical details

Endpoint: POST /api/v1/webhooks/alert, async FastAPI route. Returns 202 Accepted immediately; processing is queued (Redis/RQ or Celery).

Signature verification: X-Signature: sha256=<hex> computed over the raw body with a per-source secret; compare with hmac.compare_digest. Reject with 401 on mismatch, 400 on malformed.

Idempotency: processed_alerts(alerts_signature UNIQUE, source, service, first_seen, last_seen, count, incident_id). A repeated signature updates last_seen/count and does not create a new incident.

Deduplication / merge: Alerts for the same service + error_class within a configurable window (default 5 min) merge into one incident; severity is promoted to the max observed.

Rate limiting / throttling: Sliding-window limiter (Redis) keyed by service; 429 on breach; excess alerts are coalesced rather than dropped.

Severity classification: Deterministic rule layer first (source severity + thresholds), LLM classification as enrichment. Only critical triggers the full pipeline immediately; warning/info are batched.

Normalized Alert schema: {source, service, error_class, raw_log, severity_hint, fingerprint, received_at}.

Data model (new tables)

processed_alerts(alerts_signature TEXT PRIMARY KEY, source TEXT, service TEXT,

first_seen TIMESTAMPTZ, last_seen TIMESTAMPTZ, count INT, incident_id UUID);

Acceptance criteria: signed alert creates an incident in ≤ 2 s; replayed payload creates no duplicate; burst of 500 alerts for one service is coalesced and rate-limited; unsigned/invalid callers rejected.

### Layer 2 — Enhanced Diagnosis (Multi-Source Intelligence)

Objective: Ground every diagnosis in multi-tenant knowledge + external research + historical incidents, and score confidence from evidence.

Architecture (Map-Reduce fan-out)

┌─ Agent A: Multi-Tenant Knowledge Base (RAG) ─┐

diagnosis ──► Send├─ Agent B: Web search (DuckDuckGo) ──────────┤─► merge → Critic

└─ Agent C: Similar past incidents (Postgres) ─┘

Technical details

Parallel research (Map-Reduce): LangGraph Send fan-out dispatches 3 research sub-agents concurrently; results are collected via an operator.add reducer on research[] (already supported in Phase 1 state). Expected ~3× faster than sequential research.

Agent A — Multi-Tenant Knowledge Base: Integrate a Multi-Tenant RAG system. Support a Managed Vector DB (namespace-isolated per client) for standard clients, and Live External Connectors (Confluence / ServiceNow API) for enterprise clients requiring zero-data-retention. Implement a Graceful Degradation fallback chain (Tenant KB → Live API → Postgres History → Web Search) to ensure high availability. Every query is scoped to a tenant_id; tenant results are ranked above web results.

Agent B — External web: Existing DuckDuckGo tool (grounded citations, untrusted-data handling preserved).

Agent C — Historical incidents: Query PostgreSQL for tenant-scoped service + error_class matches in the last 30 days; surface the previously successful remediation.

Confidence scoring (rubric, 0–100): weighted evidence — tenant KB match (highest), past-incident success rate, source agreement count, catalog match, critic score. confidence < 70 → flag for manual review; ≥ 80 → eligible for automated path.

History-aware proposal: When a prior successful fix exists for the same signature, the proposer suggests it first (with its recorded success rate).

Reliability: Namespace Isolation and Graceful Degradation

This architecture is reliable and scalable for two reasons:

Namespace isolation. The vector database isolates each client's data in a dedicated namespace/collection. This guarantees zero cross-tenant data leakage and allows independent per-tenant scaling.

Graceful degradation (fallback chain). If a client's specific Knowledge Base is empty or down, the agent does not crash. Retrieval falls back through a priority chain:

Managed Tenant KB — namespace-isolated vectors for the requesting tenant.

Live External Connectors — Confluence / ServiceNow APIs (zero-data-retention for enterprise clients).

Postgres Historical Incidents — previously successful fixes for the same tenant and signature.

Web Search — general knowledge, explicitly marked as Low Confidence.

This ensures the agent always produces a suggestion without compromising data privacy.

Data model (new tables)

incidents(incident_id UUID PRIMARY KEY, thread_id TEXT, source TEXT, service TEXT,

error_class TEXT, severity TEXT, status TEXT, created_at TIMESTAMPTZ, resolved_at TIMESTAMPTZ);

fix_outcomes(incident_id UUID, remediation_id TEXT, params JSONB, outcome TEXT,

confidence INT, applied_at TIMESTAMPTZ, verified_at TIMESTAMPTZ,

stable BOOLEAN, success_rate_before NUMERIC);

Acceptance criteria: 3 research sources run in parallel; tenant KB results take precedence in ranking; every proposed fix carries a rubric-derived confidence and a per-source breakdown; recurring incidents surface the last successful fix; the fallback chain is exercised when the tenant KB is empty.

### Layer 3 — Safe Execution (Sandbox + Durable State)

Objective: Persist all workflow state, validate every fix in isolation, and guarantee rollback.

Technical details

Durable checkpoints: Replace InMemorySaver with `PostgresSaver` (langgraph-checkpoint-postgres) so a paused interrupt() (approval) survives restarts and is resumable by any API worker. Register custom state types in the checkpoint allowlist (already established in Phase 1).

Sandboxed execution: Apply the catalog fix inside an isolated environment — Docker-in-Docker or an ephemeral Kubernetes pod — never production. Flow:

Apply fix in sandbox (array argv, shell=False, timeout, resource limits, restricted env).

Run validation: health checks, smoke tests, assertions.

Pass → attach results and request "Approve for Production". Fail → return to the self-correction loop (next fix).

Automatic rollback: Snapshot pre-fix state; if post-fix health checks fail, automatically revert. Rollback plan is mandatory for irreversible actions.

Execution audit trail: Every attempt writes to execution_logs (who/what/when/where/result) — immutable and queryable.

Data model (new tables)

execution_logs(execution_id UUID PRIMARY KEY, incident_id UUID, remediation_id TEXT,

params JSONB, command TEXT[], environment TEXT, dry_run BOOLEAN,

approved_by TEXT, approved_at TIMESTAMPTZ, started_at TIMESTAMPTZ,

finished_at TIMESTAMPTZ, exit_code INT, result TEXT, sandbox_checks JSONB);

Acceptance criteria: killing and restarting the API resumes a pending approval exactly once; no catalog fix can execute outside the sandbox; failed sandbox validation never reaches production; every execution is fully audited.

### Layer 4 — Multi-Channel Notifications (Slack + Email + SMS)

Objective: Engage approvers where they are, with fast, durable, and escalating approvals.

Technical details

Slack (primary): When a fix passes the sandbox, post a Block Kit message with incident details and buttons [Approve for Production] [Reject] [View Details]. A button click hits POST /api/v1/approvals/{thread_id} which resumes the paused graph via Command(resume={"approved": ..., "approver": ...}). The graph is loaded with the same PostgresSaver, so the paused state is found and continued.

Email (backup): SMTP with signed approve/reject links (time-limited tokens) when the approver is not on Slack.

SMS / PagerDuty (critical only): If a critical incident is not approved within 15 min, notify via Twilio/PagerDuty.

Escalation policy: No approval in 30 min → next-level manager → senior manager → CTO. Implemented as delayed jobs (Redis/Celery beat) keyed by thread_id.

Idempotent resume: Approvals are recorded once; duplicate clicks are ignored.

API surface (new)

| Method | Path | Purpose |
| --- | --- | --- |
| POST | /api/v1/webhooks/alert | Ingest signed alert |
| POST | /api/v1/approvals/{thread_id} | Resume graph from Slack/email |
| GET | /api/v1/incidents/{id} | Incident detail / timeline |
| GET | /healthz, /readyz | Liveness / readiness |
| GET | /metrics | Prometheus scrape |

Acceptance criteria: approval via Slack resumes the correct paused incident; approvals survive a restart of the API service; critical alerts escalate on schedule; every decision is attributed to an approver and timestamped.

### Layer 5 — Canary Deployment (Safe Production Rollout)

Objective: Roll fixes out progressively with automatic rollback on regression.

Technical details

Canary strategy: Apply to 10% of servers first; monitor for 15 min (error rate, p95/p99 latency, CPU/memory, HTTP 5xx). Normal → continue; abnormal → rollback.

Orchestration: Argo Rollouts or Flagger on Kubernetes, with Prometheus-based analysis templates.

Progressive delivery: 10% → 25% → 50% → 100%, with a monitoring window (≈10 min) at each stage and automatic promotion gates.

Automatic rollback: If canary error rate > 5% (or a defined SLO breach), roll back instantly; the resulting Prometheus alert can re-enter OpsFlow via the Layer 1 webhook, closing the loop.

Guardrails: Hard caps on blast radius; feature-flagged release; mandatory human approval before any irreversible 100% step.

Acceptance criteria: a failing canary rolls back automatically with zero user-visible impact; a healthy canary completes 10→100% unattended; every stage transition is recorded in the audit trail.

### Layer 6 — Observability & Analytics (Modern Monitoring)

Objective: Make the entire lifecycle measurable, traceable, and reportable.

Technical details

OpenTelemetry tracing: One span per stage (alert → diagnosis → research → fix → approval → sandbox → deploy), visualized in Jaeger (or Zipkin). Trace/incident IDs propagated through the graph, queue, and executors.

Prometheus metrics (visualized in Grafana):

incident_total, incident_auto_resolved_total, incident_manual_approval_total

mttd_seconds, mttr_seconds

fix_success_rate

sandbox_failures_total, canary_rollback_total, approval_latency_seconds

Structured JSON logging via Loguru/structlog — every line: timestamp, level, incident_id, stage, duration_ms, message — ready for ELK.

Post-incident reports: Auto-generated (Markdown/PDF) with timeline, root cause, fix applied, impact, and lessons learned; archived and linked to the incident record.

Acceptance criteria: 100% of incidents produce a trace and matching metrics; MTTR/MTTD are computed automatically; a post-incident report is generated within 60 s of resolution.

### Layer 7 — Learning & Improvement (AI Gets Smarter)

Objective: Close the loop so confidence and recommendations improve with every outcome.

Technical details

Feedback loop: 24 h after a fix is applied, a scheduled job checks service stability and writes fix_outcomes(stable, outcome). Optionally a shorter 1 h sanity check for critical services.

Learning from past fixes: Successful (service, error_class) → remediation mappings are indexed and suggested first for recurrences, with their historical success rate.

Confidence calibration: Adjust rubric weights from observed outcomes (e.g., if fixes scored 80 historically succeeded only 50% of the time, tighten the threshold / reweight sources). Track calibration error over time.

Continuous evaluation: Golden incident set replayed in CI to measure correct-remediation %, avg loops, and false-safe rate (dangerous auto-executions) — must trend to zero.

Acceptance criteria: every fix has a recorded outcome; recurring incidents preferentially surface proven fixes; confidence calibration error decreases over the first quarter; false-safe rate remains 0.

## 5. Implementation Roadmap (Week-by-Week)

| Week | Theme | Key Tasks | Deliverable | Exit Criteria |
| --- | --- | --- | --- | --- |
| 1 | Foundation | FastAPI webhook + HMAC verification; PostgresSaver swap; idempotency keys | Webhook receives alerts; state persists across restarts | Signed alert → incident; replay deduped; restart-safe |
| 2 | Enhanced Diagnosis | Multi-tenant KB integration; Map-Reduce parallel research; confidence scoring | Tenant-aware + external knowledge; ~3× faster diagnosis | 3 sources parallel; rubric confidence emitted; tenant scoping verified |
| 3 | Safe Execution | Sandboxed Docker executor; auto-rollback; execution audit | Fixes tested in isolation; zero prod risk | No prod execution; failed sandbox loops correctly |
| 4 | Notifications | Slack interactive buttons; email backup; escalation policies | Manager approves via Slack | ≤10 s approval; survives restart; escalation fires |
| 5 | Canary Deployment | Argo Rollouts/Flagger; auto-rollback; progressive delivery | Safe rollout 10%→100% | Failed canary auto-rolls back; healthy completes |
| 6 | Observability & Analytics | OTel tracing; Prometheus + Grafana; post-incident reports | Full visibility | 100% traced; reports auto-generated |

Milestones

M1 (end Week 1): Event-driven, durable ingestion — "no more pasting logs."

M2 (end Week 2): Enhanced, grounded diagnosis — "smarter and faster, tenant-safe."

M3 (end Week 4): Sandbox + Slack approvals — "safe and hands-off for the developer."

M4 (end Week 6): Canary + observability — "production-grade."

## 6. Business Impact & KPIs

### 6.1 Before vs After

| Metric | Before (Phase 1) | After (Phase 2) |
| --- | --- | --- |
| MTTD (Mean Time To Detect) | 15 min (manual) | ~0 s (auto) |
| MTTR (Mean Time To Resolve) | 2 hours | 15 minutes |
| % Incidents Auto-Resolved | 0% | 70% |
| Production Risk from Bad Fixes | High | Zero (sandbox + canary) |
| Manager Approval Time | 10 min (terminal) | 10 sec (Slack button) |
| Developer Midnight Alerts | 100% | 10% (only critical) |
| System Observability | Basic logs | Full tracing + metrics |

### 6.2 Measurement Methodology

MTTD/MTTR computed from incidents.created_at → resolved_at, exported as Prometheus histograms.

Auto-resolution % = incident_auto_resolved_total / incident_total.

False-safe rate = dangerous auto-executions / total auto-executions (target 0).

Approval latency measured at the notification → resume boundary.

Cross-tenant leakage = number of incidents where a retrieval result belongs to a different tenant (target 0).

### 6.3 Guardrails (non-negotiable)

No production change without sandbox validation and (for risky/irreversible actions) human approval.

Rollback mandatory for irreversible actions.

Catalog is the only source of executable actions.

Every retrieval is scoped to a single tenant_id; no cross-tenant reads.

## 7. Technical Stack & Dependencies

| Layer | Technology | Purpose |
| --- | --- | --- |
| Backend / API | FastAPI (async), Uvicorn | Webhooks, approvals, observability endpoints |
| State & Audit | PostgreSQL + langgraph-checkpoint-postgres | Durable state, processed_alerts, execution_logs, fix_outcomes |
| Queue / Cache | Redis (+ RQ/Celery) | Rate limiting, dedupe windows, delayed escalations, job queue |
| Orchestration | LangGraph | State machine, checkpointing, Send Map-Reduce, interrupt() |
| LLM Tooling | LangChain + Paid Hosted API (Primary) with Local Ollama fallback | Tools, structured output, hybrid inference |
| Knowledge | Multi-Tenant Vector DB (namespace-isolated) + Live API Connectors (Confluence/ServiceNow) | Tenant-aware retrieval |
| Monitoring | Prometheus + Grafana, OpenTelemetry + Jaeger, Loguru | Metrics, traces, structured JSON logs |
| Deployment | Docker, Kubernetes (Argo Rollouts / Flagger), AWS CloudWatch | Sandbox, canary, alert source |
| Notifications | Slack API (Block Kit), SMTP, Twilio / PagerDuty | Primary, backup, critical escalation |
| Security | HMAC-SHA256, PostgresSaver, Docker isolation | Anti-spoofing, durability, sandboxing, tenant isolation |

Infrastructure requirements

PostgreSQL 15+ (managed/HA recommended), Redis 7+, Kubernetes cluster with Argo Rollouts.

A multi-tenant vector store (pgvector, Pinecone, or equivalent) with per-tenant namespaces/collections.

Container runtime with sandbox isolation (no production credentials mounted into the sandbox).

GPU optional (local Ollama); otherwise a hosted inference endpoint for scale.

Cost posture: paid hosted API for dev/demo (~$10 budget); Local Ollama available as zero-cost fallback for production.

## 8. Risks & Mitigation Strategies

| # | Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- | --- |
| 1 | Webhook spoofing | Medium | High | HMAC-SHA256 verification; reject unsigned; per-source secrets; audit |
| 2 | Duplicate incidents / alert storms | High | Medium | Idempotency keys + dedupe window + rate limiting |
| 3 | LLM hallucination / unsafe fix | Medium | High | Catalog-only actions, strict validation, sandbox, human approval for risky |
| 4 | Prompt injection via logs/web | Medium | High | Untrusted-data framing; never treat content as instructions; redaction |
| 5 | Sandbox escape / privilege | Low | Critical | Ephemeral isolated pods; least privilege; no prod creds in sandbox |
| 6 | Canary regression | Medium | Medium | Prometheus gates, auto-rollback > 5% error, progressive stages |
| 7 | State migration (MemorySaver→Postgres) | Medium | Medium | Staged rollout; allowlist custom types; migration tests |
| 8 | Notification fatigue / missed alerts | Medium | High | Severity gating (critical only), escalation policies, quiet hours |
| 9 | Postgres/Redis outage | Low | High | HA, backups, graceful degradation; webhook returns 503 + retry |
| 10 | Latency of local LLM under load | Medium | Medium | Queue + concurrency limits; model warm pool; optional hosted fallback |
| 11 | Confidence miscalibration | Medium | Medium | Rubric scoring + outcome-based recalibration + eval harness |
| 12 | Data privacy / PII exposure | Medium | High | Redaction before LLM; data retention policy; encrypted stores |
| 13 | Multi-tenant data leakage | Low | Critical | Strict namespace/collection isolation in the Vector DB; row-level security; zero-data-retention mode for enterprise clients |
| 14 | Paid API service outage | Medium | High | Local Ollama fallback via config flag; queue-based retry |

## 9. Success Criteria & Definition of Done

### 9.1 Per-Layer Definition of Done

| Layer | Done When |
| --- | --- |
| 1 Detection | Signed alerts create deduped, rate-limited incidents automatically |
| 2 Diagnosis | 3 parallel sources with tenant scoping; every fix carries rubric confidence + per-source breakdown; fallback chain works |
| 3 Execution | Postgres-backed resume verified; sandbox + auto-rollback working; full audit |
| 4 Notifications | Slack approve/reject resumes the graph; escalation policy fires |
| 5 Canary | Progressive 10→100% with automatic rollback validated |
| 6 Observability | Traces, metrics, and post-incident reports generated automatically |
| 7 Learning | Outcomes recorded; proven fixes surfaced; calibration improving |

### 9.2 Program Definition of Done (Phase 2 complete)

MTTD ≈ 0 s and MTTR ≤ 15 min measured in production.

≥ 70% of qualifying incidents auto-resolved.

0 production incidents caused by an OpsFlow-applied fix.

0 cross-tenant data leakage incidents.

100% of incidents fully traced and audited; approvals durable across restarts.

Eval harness green in CI (correct-remediation %, false-safe rate = 0).

## 10. Next Steps & Immediate Actions

### 10.1 Immediate (Week 0 — this week)

| # | Action | Owner | Duration |
| --- | --- | --- | --- |
| 1 | Approve Phase 2 scope & KPIs | CTO / EM | 1 meeting |
| 2 | Provision PostgreSQL + Redis (dev/staging) | Platform | 2 days |
| 3 | Spike: PostgresSaver swap in a branch | AI Eng | 1 day |
| 4 | Spike: FastAPI webhook + HMAC verification | AI Eng | 1 day |
| 5 | Define the Multi-Tenant Knowledge Base interface and tenant_id scoping | AI Eng + Platform | 1 day |

### 10.2 Decisions Required

Canary platform: Argo Rollouts vs Flagger (recommend Argo Rollouts for maturity + Prometheus analysis).

Approval latency SLA and escalation tree (manager → senior → CTO) — confirm policy owners.

Sandbox isolation model: Docker-in-Docker vs ephemeral K8s pods (recommend K8s pods for isolation + observability).

Inference at scale — DECIDED: Use paid hosted API for dev/test/demo; local Ollama as fallback.

Multi-tenant KB — DECIDED: Managed Vector DB for standard clients + Live API connectors for enterprise (zero-data-retention).

### 10.3 Immediate Engineering Actions

Create the phase-2 branch; move MemorySaver → PostgresSaver behind a config flag.

Implement POST /api/v1/webhooks/alert with signature verification + idempotency table.

Stand up Send-based parallel research skeleton with the 3 sub-agents.

Add incidents, execution_logs, fix_outcomes migrations.

Wire Prometheus /metrics and OpenTelemetry tracing exporters.

## Appendix A — Reference Data Model

processed_alerts(alerts_signature PK, source, service, first_seen, last_seen, count, incident_id)

incidents(incident_id PK, thread_id, source, service, error_class, severity, status, created_at, resolved_at)

execution_logs(execution_id PK, incident_id, remediation_id, params, command[], environment,

dry_run, approved_by, approved_at, started_at, finished_at, exit_code, result, sandbox_checks)

fix_outcomes(incident_id, remediation_id, params, outcome, confidence, applied_at, verified_at, stable, success_rate_before)

## Appendix B — Alert Payload Contract (example)

{

"source": "cloudwatch",

"service": "checkout-api",

"error_class": "OOMKilled",

"severity_hint": "critical",

"raw_log": "container exited with code 137 ...",

"fingerprint": "svc:checkout-api|err:OOMKilled",

"received_at": "2026-10-08T12:00:00Z",

"tenant_id": "tenant-123"

}

## Appendix C — Glossary

| Term | Meaning |
| --- | --- |
| MTTD / MTTR | Mean Time To Detect / Resolve |
| HITL | Human-in-the-loop |
| RAG | Retrieval-Augmented Generation |
| BM25 | Lexical ranking function used in hybrid retrieval |
| Namespace isolation | Per-tenant separation of vector data to prevent cross-tenant reads |
| Zero-data-retention | Connector mode where client knowledge is queried live and never stored |
| Canary | Progressive rollout to a small subset before full release |
| Map-Reduce (Send) | LangGraph fan-out/fan-in parallel pattern |

Prepared by [Your Name], AI/ML Engineer · OpsFlow AI Phase 2 · 13 Oct 2026